- BMO Robotics Project Notebook:

- Project Overview:

The objective of this project is to design and build an interactive robot prototype inspired by the character BMO from the series “Adventure Time”.

- Motivation:

Explore the process of a fictional concept into a functional engeneering system through interative design, prototyping and problem solving.

- Main Objectives:

#Design:

-Have a proper physical structure and design inspired by the character;

-Have an addapted 3D model;

-Allow assembly and internal maintenance;

#Electronic:

-Functioning main controller;

-Lighting system;

-Audio system;

-Interactive buttons;

-Basic sensors (movement and voice);

#Programming:

-Have its own code;

-Component control;

-Simple programmed answer system;

- Functional Requirements:

#FR_01-Visual Interaction:

-The robot must have a visual interface cappable of showing a diverse range of emotions;

#FR_02-User imput:

-The robot must be interactable, possible interactions: buttons to change emotions or states, voice commands or visual commads;

#FR_03-Audio Output:

-The robot must be abble to reproduce simple sounds and pre-recorded prhases;

- Non-Functional Requirements(Limitations):

#Cost:

-Goal:

*R$500-700

-Maximum cost:

*R$1000

#Deadline:

-November 2027;

#Priorities:

1-Functioning prototype;

2-Documentation;

3-Appearance;

- Version Planning:

#Prototype V1:

-Main objective: Be functionable:

-Include:

*ESP32;

*LEDs;

*Functioning buttons;

*Basic code;

#Prototype V2:

-Main objective: Add personality:

-Include:

*Screen;

*Audio;

*Sensors;

#Prototype V3:

-Main objective: Finalize the project:

-Include:

-Finishing touches;

-Organization of internal components;

-Documentation;

- Skills to develop:

#Engineering:

-Prototyping;

-Circuit Design;

-Troubleshooting;

-System Integration;

#Computer-Science:

-Embedded programing;

-Hardware-software interaction;

#Design:

-CAD modeling;

-Product design;